Annexure – III - SCC – Domestic Consultancy Services

Navi Mumbai International Airport Ltd, Navi Mumbai

Project Management Consultancy – Non-Aero Commercial Development

| Bidder Name | : | [insert name of the bidder] |
| --- | --- | --- |
| Offer Reference Number and Date | : | [insert details of the offer] |
| Offer validity | : | [Sixty (60)] days from the date of submission of the final offer. |
| Note to bidder: - The terms and conditions specified herein, including any negotiated positions, shall be incorporated in the Service Order that will be issued to the successful bidder. For the purpose of this enquiry, all references to ‘Service Order’ herein shall be read as references to this ‘SCC’. - The terms and conditions applicable to the SO Documents, other than the commercial terms and conditions set out herein (including any negotiated positions) or any schedules that may be attached, shall be as per the GTC. - Please note that it is mandatory for the bidder to insert the applicable response (from options (a) or (b) below) in the ‘Bidder Response’ column for each line item in the table below: - Agreed; or - Not agreed (in such case, bidder to provide relevant deviation). |  |  |

| Sr.No. | GCC Clause No. | Particulars | Employer's Terms and Conditions | Bidder Response |
| --- | --- | --- | --- | --- |
|  | 3 | Scope of Work | Project Management Consultancy for Navi Mumbai International Airport – Non-Aero Commercial Development, Navi Mumbai. | Bidder to insert response as per Note (3) above] |
|  | 4.1 | Basic Price | The Basic Price shall be as specified in the Price Schedule set out in Annexure I “Price Schedule”. The Basic Price shall be inclusive of applicable Taxes (except GST), gratuity amounts, all operating expenses, insurance charges, margin, overheads, charges for bank guarantees and other costs associated with the performance of Services. | [Bidder to insert the Basic Price in the Price Schedule] |
|  | 6 | Payment Terms | Stage payment shall be made as follows along with applicable GST within 30 (Thirty) days after successful achievement of stages upon submission of the Invoice (in a manner and form as required by Employer) and the following documents: - tax invoice, including details such as item number, Consultant’s GST identification number and permanent account number: one (1) set of original and two (2) sets of copies. - copy of statutory registrations as required for performance of the Services under the SO Documents. Stages of payment shall be as specified in Annexure I-A | [Bidder to insert response as per Note (3) above] |
|  |  | Price Validity | Agreed Man-month rates as mentioned in Annexure-IB shall remain valid for period of 1 year from Effective Date. | [Bidder to insert the applicable GST rates in the Price Schedule] |
|  | 7 | Taxes | GST shall be paid at actuals, as per the rates specified in the Price Schedule. | [Bidder to insert the applicable GST rates in the Price Schedule] |
|  | 8.1 | Advance Payment Bank Guarantee | Not Applicable. | [Bidder to insert response as per Note (3) above] |
|  | 8.1 | Contract Performance Bank Guarantee | Within thirty (30) days from the Effective Date, the Consultant shall submit the Contract Performance Bank Guarantee, in the form provided in ‘Annexure-V: Format of Contract Performance Bank Guarantee’, for an amount equal to Five percent (5 %) of the Basic Price, which shall remain valid and effective till the date of Completion as per the Completion Schedule, with a claim period of one (1) month beyond such validity.. | [Bidder to insert response as per Note (3) above] |
|  | 9.1 | Effective Date | The Effective Date shall mean the date of issuance of the [Service Order/letter of award] by the Employer to the Consultant. | [Bidder to insert response as per Note (3) above] |
|  | 9.2 | Completion Schedule | HOTO - 15th Feb 2025 | [Bidder to insert response as per Note (3) above] |
|  | 11 | Location for performing Services | The Consultant shall perform the Pre-construction scope (if applicable) from its own premises and construction stage scope from Project office provided by Employer | [Bidder to insert response as per Note (3) above] |
|  | 12 | Facilities | Employer will provide a space at Project office to the Consultant which is including the furniture. The Employer will provide printer, scanner and other allied facilities such as telephone (landline), required internet network (broadband) for email, etc. and stationery at Project office. All connection fees, rental and usage charges, etc. for this telephone (landline) and internet facilities (broadband) will be borne by Employer. Transportation/Conveyance of Consultant’s Staff from Project Site office to Terminal shall be under Consultant’s scope. Computers / Laptops /software and Mobile phones will not be provided by Employer. Any communication expenses in these regards will not be reimbursed. |  |
|  | 18 | Insurance | Consultant will take Professional Indemnity Insurance policy for sum insured of 100% of the SO Price and valid up to 12 months from the date of completion of the scope of services. | [Bidder to insert its response as per Note (3) above] |
|  | 21.1 | Performance Liquidated Damages | As per Annexure-A (KPI Matrix) | [Bidder to insert response as per Note (3) above] |
|  |  | MSME Status | The Consultant is registered as a [micro/small/medium] enterprise under the Micro, Small and Medium Enterprises Development Act, 2006 and the rules and regulations made thereunder. The Consultant shall furnish documentary evidence with respect to its status as a [micro/small/medium] enterprise. [Retain as may be applicable] [Note: If the Consultant is not a micro, small or medium enterprise, mention ‘Not Applicable’] | [Bidder to specify if it is registered as an MSME and if yes, Bidder to furnish the MSME certificate.] |
|  |  | Specific Agreed Terms | - The BUA area indicated in Annexure II-A is tentative. There shall be no adjustment to Fees up to +/- 20 % variation in the BUA area approved. Beyond +/- 20 % the adjustment to Fees shall be mutually agreed. - The costs towards visits to Site/Employer’s office within MMR region are deemed to be included in the Fees. For visits outside MMR region, only travel, lodging boarding cost as per Employer policy will be reimbursed/borne by Employer. However, man-day costs towards such visits/ meetings by Consultant and all sub-consultants with Employer are included in the Fees. All such visits shall be undertaken only after prior approval of Employer. - Employer shall retain the right to close the assignment at any stage, as per the needs of the overall development Program. In such an event the breakup of Fees as agreed in Price Schedule shall form the basis for finalization of payment of consultancy fees, after successful completion of the work for respective stage. - For each resource deployment, Employer will give a Thirty (30) days’ notice for the person to be deputed at site. The man month requirement is the dedicated full-time deployment at Site. The Consultant to take prior written approval from the Employer’s Project Head on the profile of each full-time resource before deployment at Site. Similarly, Employer may give 30 Days’ notice for demobilization of any of resource based on Project requirement. - Each resource deployed shall follow the site calendar, site holidays and site working hours and as per requirement of Employer from time to time. Each resource deployed shall be expected to be available for 6 days a week at site to meet the project schedule and as per the requirement of the Employer. For purpose of a billing cycle, a man-month has to be considered as 30 calendar days which includes site designated holidays. - Short leave of absence - In case any resource is not available for 2 or more days in a man month billing cycle, then the man-month billing rate shall be reduced on prorate basis to 30 calendar days billing cycle. However, this absence limit is restricted to a maximum of 24 days on per resource per year basis. - Long leave of absence – In case any resource is not available / not going to be available for 5 or more days in a man month billing cycle, then the Employer reserves the right to ask for temporary replacement or advise the Consultant for reduced man-month billing - The Consultant shall ensure that the work / site is not left unattended by their team deployed. Also, the Consultant should ensure that 2 or more resources should not be on leave at the same time for any given duration. In cases such situation arises, Employer reserves the right to ask for temporary replacement - The Consultant’s HO/RO shall extend required support to meet the deliverables mentioned without any additional cost to Employer. The senior management team from RO/HO shall be available for monthly review meetings / strategic review meetings as desired by Employer. A fortnightly audit shall be carried out by senior management team from RO/HO to review their own site team performance specifically in regard to Quality, HSE and contract administration, and a report submitted to the Project Head with copy to Employer’s VP-Projects. This support is deemed to be included in the man month rates being charged and no separate charges will be payable for the same. - Interpretation of SO Documents: Subject to the order of precedence as set out below, all documents forming part of the SO Documents are intended to be correlative, complementary and mutually explanatory. The SO Documents shall be read: - The Service Order. - The STC - The Scope of Work, including all Schedules and other documents attached thereto. - The GTC. - Any other Schedules and Annexures forming part of the SO Documents - Other revised GTC Clauses – As per the Annexure-IVA | [Bidder to insert response as per Note (3) above] |

| Details of Bidder's Authorised Signatory |  |  |
| --- | --- | --- |
| Signature | : | _________________________ |
| Name | : | _________________________ |
| Designation | : | _________________________ |
| Stamp | : |  |